## Slide 1: End-to-End QA Project: Online Quiz System
M Fahad Bashir
June 2025

## Slide 2: Project Overview
• Simple quiz app built in Streamlit
• Features: login, quiz questions, score result
• QA objective: Full lifecycle demo from requirements to automation

## Slide 3: QA Process Map
SRS
Requirement Traceability Matrix
Test Plan
Test Cases
Unit Testing
Integration
System Testing
UAT
Automation
CI/CD
Reporting

## Slide 4: Linking to Theory (Week 1-3 )
Step | Activity | Week/Day It Connects To
1. Understand Requirements | Prepare SRS + functional requirements | Week 1 – Day 3
2. Traceability Matrix | Map requirements to test cases | Week 1 – Day 3
3. Test Plan | Define scope, risks, test approach | Week 1 – Day 4
4. Test Case Design | EP, BVA, decision tables | Week 1 – Day 5
5. Unit Test | Use pytest for backend | Week 2 – Day 6

## Slide 5: Linking to Theory (Week 1-3 )
Step | Activity | Week/Day It Connects To
6. Integration Tests | Combine login + quiz submission | Week 2 – Day 6
7. System Testing | End-to-end flow of quiz-taking | Week 2 – Day 7
8. Acceptance Testing | Define UAT scenarios | Week 2 – Day 7
9. Exploratory Testing | Try edge cases on quiz form | Week 3 – Day 14
10. Automation (Selenium) | Automate login + quiz attempt | Week 3 – Day 11–12

## Slide 6: Linking to Theory (Week 1-3 )
Step | Activity | Week/Day It Connects To
11. Defect Logging | Log bugs in JIRA/Excel | Week 2 – Day 9
12. Test Execution Report | Fill results, show dashboard | Week 3 – Day 13
13. CI/CD | Auto-run tests using GitHub Actions | Week 3 – Day 14
14. Final Wrap-up | Demo, bug summary, lessons | Week 3 – Day 15

## Slide 7: 1. Understand Requirements (SRS + Functional Specs)
Foundational QA step — your goal is to understand what the system should do, and write it clearly in an SRS-like format (Software Requirements Specification
• Functional Requirements (FR1–FR7)
• Non-Functional Requirements (NFR1–NFR4)
• Actors: Student, QA
• Out of scope: Admin, database

## Slide 8: 2. Traceability Matrix
A Requirement Traceability Matrix (RTM) maps:
Requirements (from SRS)
Related test cases
Defects (if any)
It ensures: "Have we tested every requirement? "If something fails, which requirement does it affect?"

## Slide 9: 3: Writing the Test Plan
A Test Plan is a document that describes:
  What to test
  How it will be tested
  Who will test it
  What resources/tools will be used
  When the testing will happen
It helps your team stay organized, focused, and measurable.

## Slide 10: 4. Test Case Design
Write real test cases based on your SRS and test plan — using techniques like:
  Equivalence Partitioning (EP)
  Boundary Value Analysis (BVA)
  Decision Tables
  Manual functional test cases
  ----
What to Do Next
Fill these test cases in your Excel sheet or TestLink.
Use this :
  Manual execution
  Test status tracking
  Exploratory additions

## Slide 11: 5. Unit Test
This is where we test individual functions (units) of code to make sure they behave as expected.
Writing Unit Tests Using pytest
⚙️ How to Run Unit Tests
Make sure pytest is installed & you run the test :
  pip install pytest
  pytest test_quiz.py

## Slide 12: It’s impact
Benefit | Result
Verifies core logic | grade_quiz() works correctly
Prevents future bugs | If function changes, test will catch it
Enables CI/CD | Can run these tests automatically in GitHub Actions

## Slide 13: 6. Integration Testing
Test multiple components working together — e.g., login → quiz → grading.
What to Test:
  User logs in successfully
  Quiz loads after login
  Answers are submitted → score is calculated
  Result is displayed correctly
Testing : Manual or use some tool

## Slide 14: 7. System Testing
Test the entire application as a black box, end-to-end
Focus:
  UI flow
  User experience
  Functional correctness
  Layout, input, and feedback
Testing
Open app via streamlit run app.py
Try all scenarios:
  Valid login
  Wrong login
  Skip quiz questions
  Submit all correct/wrong answers
  Observe response time & layout
Record results in execution log.

## Slide 15: 8. Acceptance Testing (UAT)
“Does the app meet user expectations?”
UAT is not just checking logic — it’s validating the business goal: "Can a student easily take a quiz and get results?”

## Slide 16: 9. Exploratory Testing
You’ve already prepared your app for exploratory testing by:
Adding text fields (name, etc.)
Allowing multiple answer types
Keeping input flexible
What to Test
Test Idea | Why
Submit blank login | Should show error
Enter emojis in answers | App should not break
Enter <script> in name/remarks | No XSS or crash
Try fast double submit | Should not process twice
Copy-paste long Unicode input | Layout should remain stable
Notes: Document It also

## Slide 17: Steps
Steps | Goal | Action
6. Integration Test | Logic + flow works | Login → Quiz → Grade
7. System Test | Full app behavior | End-to-end manual test
8. UAT | User satisfaction | Validate usability
9. Exploratory | Creative edge case hunt | Try to break the app

## Slide 18: 10: Automation Testing with Selenium
Goal: Simulate user actions (login, answer quiz) automatically. already now let's automate basic flows.
We can automate:
  Valid login
  Answer selection
  Submission
  Result validation (advanced: check output)

## Slide 19: 11: Logging Defects
Track bugs you find in manual/exploratory/system tests.
Use a Bug Log (Excel or Google Sheet)
You can also show a sample defect in JIRA or GitHub Issues
Bug ID | Title | Steps to Reproduce | Expected | Actual | Severity | Status
BUG_01 | Score not shown if quiz skipped | Skip answers → Submit | Show warning | Nothing happens | High | Open
BUG_02 | App crashes on emoji input | Enter 😵 in name | Accept input | App slow | Medium | Open

## Slide 20: 12. Test Execution Reporting
Summarize results of manual + automation tests.
Use the Excel dashboard we previously created.
Deliverables:
  Test log
  Bug log
  Dashboard
  Screenshots

## Slide 21: 13: Continuous Testing with CI/CD
Ensure every change triggers auto testing
Prepare quiz-test.yml (GitHub Actions)
Each git push:
  Triggers pytest
  Shows result in GitHub Actions
  Can add badges in README

## Slide 22: 14: Final QA Wrap-Up / Review
Manual testing
Planning
Unit/integration/system testing
Automation
CI/CD
Reporting & wrap-up

## Slide 23: Conclusion & Learnings
• Practiced complete QA workflow
• Used industry tools and CI setup
• Understood test planning, design, execution
• Gained confidence for real projects

## Slide 24: Thank You / Q&A
Let's discuss or explore anything you’re curious about!