## Slide 1: Scope & Requirements Management / UML Design

## Slide 2: Agenda
Scope Management
Requirement Writing
UML Diagrams
JIRA Demo
Q&A

## Slide 3: Project Scope
Project Scope is a clearly defined outline of all the work, features, functions, and deliverables that a project will include — as well as what it will not include.
It helps the team and client agree on:
  What will be built
  What won’t be built
  What goals are expected
  What the project boundaries are

## Slide 4: Practical
Step | 🎯 Topic Area | 🛠️ Practical Activity | 🧰 Tool | 🎓 Outcome
1 | Project Scope | Write a Scope Statement for Quiz App (In-scope, Out-of-scope) | Google Docs / Word | Understand project boundaries
2 | Requirements Writing | Create 5–8 User Stories using Agile format (As a user...) | Google Sheets / JIRA | Capture real user needs
3 | Acceptance Criteria | Add acceptance criteria for 2–3 stories using Given-When-Then | JIRA / Trello | QA-ready stories
4 | UML – Use Case Diagram | Draw system interactions (Student, Admin) | Draw.io / Lucidchart | Visualize user roles + actions
5 | UML – Activity Diagram | Draw quiz flow: Login → Attempt → Submit → Score | Draw.io | Understand process flow

## Slide 5: Why Important
  Prevents scope creep (uncontrolled feature addition)
  Sets realistic expectations for the client
  Helps QA and Dev teams stay aligned
  Makes planning, estimating, and delivering much easier

## Slide 6: Example - (Quiz App)
Project Scope

## Slide 7: Change Control and Requirements Tracking
Change Control is the process of handling any proposed changes to the project requirements, scope, or features — after the project has already started.
In simple words: 👉 “What do we do when the client says: ‘Actually, we want to add a timer in the quiz now.’”
----
Requirements Tracking means monitoring and updating your project’s user stories, features, and tasks throughout the development lifecycle.
It answers: "Which features are complete? Which are still in progress? Were they tested?”
Notes: Change Control When something new is requested mid-project.
Requirements TrackingKeeping track of all existing and new requirements over time

## Slide 8: User story
A user story is a short, simple description of a feature told from the user's point of view, that explains what they want and why they want it.
Format (Agile Style):
As a [user role],
I want [what they want],
So that [why they want it].
Example: As a student, I want to submit a quiz, So that I can see my score.

## Slide 9: Purpose & Why we need ?
Goal | Why It Matters
✅ Understand the feature | Focuses on what the user actually needs, not just what the dev wants to build
✅ Keep requirements clear and human-friendly | Easier to read than technical specs
✅ Plan development tasks | Stories are broken into subtasks for dev, QA, UI
✅ Improve collaboration | Helps PM, Dev, QA, Designer stay aligned
✅ Connect with value | It reminds the team why something is being built (value-driven development)
Why we need
Avoid Miscommunication
Make QA Testing Easier
Enable Agile Development

## Slide 10: User Story
You can use either manual or tools (JIRA ) .

## Slide 11: Use Case Diagrams
UML (Unified Modeling Language) is a standardized way to visually represent the structure and behavior of a software system.
Think of UML as a blueprint that helps:
  Developers understand the system before coding
  Testers understand the logic before writing test cases
  Project managers explain the system to stakeholder

## Slide 12: Use Case Diagram
Type | Purpose | Quiz App Example
✅ Use Case Diagram | Shows who interacts with the system and what they can do | Student → Take Quiz, View Score
✅ Activity Diagram | Flow of actions in the system | Login → Take Quiz → Submit → Show Score
✅ Class Diagram (optional) | Shows system structure: classes, attributes, relationships | Class: User, Quiz, Question
✅ Sequence Diagram | Order of interactions between components or actors | Student logs in → System authenticates → Dashboard shown
✅ State Diagram (advanced) | Represents different states of an object | Quiz status: Not Started → In Progress → Submitted

## Slide 13: Tools
Tool | Link
draw.io / diagrams.net | https://draw.io (free, web-based)
Lucidchart | https://lucidchart.com (free tier available)
Creately | https://creately.com
StarUML / Visual Paradigm | Desktop tools (for advanced modeling)

## Slide 14: Scheduling & Work Break down Structure

## Slide 15: Work Breakdown Structure (WBS)
WBS is a visual breakdown of the entire project into smaller, manageable components (modules → features → tasks).
Quiz App
├── Student Module
│ ├── Login
│ ├── Take Quiz
│ └── See Score
├── Admin Module
│ ├── Add Questions
│ └── View Results
Notes: Why WBS Is Important

## Slide 16: Critical Path Method & Gantt Chart
CPM is a technique to identify the longest path of dependent tasks in a project — meaning the minimum time required to complete it.
✅ If any task on the critical path is delayed, the whole project is delayed.
Gantt chart is a horizontal bar chart that shows the start and end dates of tasks over a timeline.
Use tools like:
  ClickUp / Trello / Notion
  GanttProject
  Excel or Google Sheets

## Slide 17: Connecting It All in JIRA
Create an Epic → Break into Stories
Stories → Break into Sub-Tasks.
Assign timelines or sprints.
Use Roadmap view or install Gantt chart plugin

## Slide 18
🔢 Step | 🎯 Topic Area | 🛠️ Practical Activity | 🧰 Tool | 🎓 Outcome
6 | Create Epic in JIRA | Create Epic: Student Quiz Flow | JIRA | Organize work under major features
7 | Break Epic into Stories | Add stories like Login, Take Quiz, View Score | JIRA | Trackable Agile features
8 | Break Stories into Tasks | Add dev/QA sub-tasks (e.g., design UI, write test case) | JIRA | Micro-level task clarity
9 | Build WBS Tree | Draw Work Breakdown Structure tree for the app | Draw.io / PowerPoint | Visual task hierarchy
10 | Create Gantt Chart | Visual timeline of all stories/tasks | Excel / ClickUp / Notion | Timeline & dependencies view
11 | Critical Path Planning | Identify longest path in task sequence (CPM logic) | Spreadsheet / Miro | Estimate minimum project time
12 | Assign Timelines | Add start/end dates to tasks in JIRA | JIRA Roadmap | Project scheduling
13 | Track Time (Optional) | Track working hours using Hubstaff | Hubstaff / Clockify | Time-based performance tracking